28.Aug

:Meeting for

1. user stories, each team member work on user stories
2. UML Diagram discussion
3. Setting up next meeting date

|  |  |
| --- | --- |
| Fangyi | Centre’s name(US2)  Viewing health centres profile(us6)  write a brief reason(us10)  Viewing appointment history(US12)  Login and Authentication(US18)  Viewing appointments history(US13)  Recod notes of the patient’s visit(US15)  IPS( Viewing Patient history) |
| Ivy | suburb(US3)  Viewing Health providers profile(us7)  provide rate(us11)  IPS(Provide rate)  IPS(Viewing appointments history)  View the past history of the patient(ig, notes taken at the previous visit)(US16)  IPS(Login and Authentication)  UML\_Diagram |
| Jasmine | service(US4)  Choose time(US9)  Record any medication prescribed to the patient(US17) |
| Isabella | Searching for a Healthcare services(us1)  provider’s name(US5)  Booking an appointment(us8)  PS(Searching for a healthcare services)  IPS(Viewing Health centres profile)  IPS(Viewing health providers profile)  IPS(Booking an appointment)  Viewing Patient history(US14)  IPS(Viewing Appointment history) |

***Patient***

1. Searching for a Healthcare services(us1)

* Centre’s name(us2)
* Suburb(us3)
* Services(us4)
* Provider’s name(us5)

1. Viewing Health Centres profile(us6)
2. Viewing Health providers profile(us7)
3. Booking an appointment(us8)

* Choose time(us9)
* Write a brief reason (eg, I want to take a blood test)(us10)

1. Provide rate(us11)
2. Viewing appointments history(us12)

***Health Providers***

1. Viewing Appointments History(US13)
2. Viewing Patient history(US14)

* Record notes of the patient’s visit(US15)
* View the past history of the patient(ig, notes taken at the previous visit)(US16)
* Record any medication prescribed to the patient(US17)

1. Login and Authentication(US18)

4th September

:Meeting for

1. UML diagram

11th September

:Meeting for

1. Modifying User stories
2. Modifying UML diagram
3. Discussion for source code

16th September

: Meeting for

1. 2nd Milestone
2. Adding CSV files
   1. -Isabella: patient.csv
   2. -Ivy: Health centres.csv
   3. -Jasmine: provider health centre.csv
   4. -Fangyi: provider.csv
3. Source code

Log-in page(fangyi)

Signup page(Isab)

Search page(for patient)(Isab)

Book an appointment(Jasmine)

View profile page of health care cnetres and providers(Ivy)

View current appointments(health care providers)